Second meeting for sprint 1 (Team 77)

## Meeting date | time Date | Time | Meeting location Location

## 07/09/18 3pm-4pm 1hr online-discord (link: http://duscird.gg/CeyTQc)

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Keonwoo Lee | | Note taker | Keonwoo Lee | | Timekeeper | Keonwoo Lee | | Attendees  Keonwoo Lee, Dipper Dai, Yiming Pan, Anqi Cui  Non-Attendees  - |

Discussion Conversation

The purpose of having this meeting is to ensure every team member is on the same page and to discuss about how our jobs done in week 6 (and also a bit of week 7) should apply to the team project.

**Week7’s sprint 1 activities**

* BPMN2.0 for user stories 1,7, 12
* User interface design for login page is completed
* User interface design for main menu is completed
* Justification for selecting a specific architecture pattern for the project
* Logical and Physical diagrams for the project
* Log in page (the actual app web) now allows the users to log in

T**o do list for week8’s sprint 1 activities**

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| **Topic 1** Designing user interface for Browser page  (related to task ID T16, T17, T19 and T20 in story 12) | Keonwoo Lee | 10/09/18 |
| **Topic 2** Designing user interface for Record general  Information page (related to task ID T22, T23 and T24 in story 18) | Dipper Dai | 10/09/18 |
| **Topic 3** Creating a search bar in a new page and browse button beside | Yimming Pan | 10/09/18 |
| **Topic 4** Create a main page for data management | Anqi Cui | 10/09/18 |
|  |
|  |

Further actions expected to be done

T03- Add a pop up message for wrong username or password typed

T02- Write code to retrieve user account information from database

T06- Verify story is complete (acceptance test)

A Data flow diagram for the project

BPMN 2.0 for user stories 8, 18 and 23