Sixth meeting for sprint 2 (Team 77)

## Meeting date | time Date | Time | Meeting location Location

## 22/10/18 3pm-4pm 1hr online-discord (link: http://duscird.gg/CeyTQc)

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Keonwoo Lee | | Note taker | Keonwoo Lee | | Timekeeper | Keonwoo Lee | | Attendees  Keonwoo Lee, Dipper Dai, Yiming Pan, Anqi Cui  Non-Attendees  - |

Discussion Conversation

The purpose of having the meeting is to check the progress of week 12’s sprint 2 activities done by each team member and to lay another plan for week13’s sprint 2 activities based on the retrospect.

**Week12’s sprint 2 activities**

* Story 17: Save for later
* The customer can now send an email to the customer’s own email with the rental car description that the customer likes to order later
* Almost every task has been completed
* **However, the “sign up page” seems to need a few more verifications so that it can be only used by the company staff, not by any customers**
* **Also, there is a bug detected, of which when the user clicks on the company’s logo on any web page, the “Management System” is no longer available.**

T**o do list for week7’s sprint 1 activities**

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| **Topic 1** Preparation for the final release demonstration | Keonwoo Lee | - |
| **Topic 2** Think about what questions would be asked by the tutor and prepare for the proper answers.  (related to task ID T12 and T14 in sotry8) | Dipper Dai | - |
| **Topic 3** Fix the bug detected – add the “Management System” menus on the page even when the company’s logo is clicked on by the user on any web page | Yimming Pan | 25/10/18 |
| **Topic 4** Add more verifications in the “Sign up” page, such as Company staff’s unique ID No. | Anqi Cui | 25/10/18 |

**Special notes Type additional notes here**

**-**

**Next meeting:** 24/10/18 Wednesday 4-6pm in S-block (the final meeting)