Meeting 3 (sprint1)

**Date**: 11/09/18

**Time**: 2pm-3pm (1hr)

**Location**: Online – Discord (Link: <https://discord.gg/CeyTQc>)

**Participants**: Keonwoo Lee, Dipper Dai, Yiming Pan

**Nonparticipants**: - Anqi Cui

**Documented by**: Keonwoo Lee

**Notes:**

**Activities done**

* User interface design for sprint 1 is completed
* Data oriented design is almost completed (note: this must be done before cs students start applying database into their coding works.
* Burndown chart update

**To do list before starting week8’s sprint 1 activities**

* Please upload your files into the group repository so it is easy to update burndown chart and to ensure everyone is on the same page

**Next team meeting**

* To be negotiated during the upcoming workshop on Thursday.
* Anqi is to contact Yiming to listen to the messages regarding to today’s meeting.